Alongside: Move · Build New Habits

# Task list — to beta

03 Sep 2026 v1

Two lists. The first is only Graeme; nothing on it can be done by anyone else. The second is build work, in dependency order.

## Graeme — blocking

| When | Task | Why it blocks |
| --- | --- | --- |
| By Fri 5 Sep | Rotate the GitHub PAT | Expires Friday. Every session begins by cloning the repo. Without it nothing starts at all. |
| This week | HMRC sole-trader registration | Gates the business bank account and the ICO registration wording. |
| This week | ICO registration (£40) | Must be complete before any real user data is collected. Number goes in the Privacy Policy. |
| This week | Resolve the A1.11 age wording | Three different minimum ages across documents. Blocks the Foot Anstey pack. |
| This week | Sign the four compliance documents | They cannot go to Foot Anstey unsigned. |
| Before testers | Decide the domain switch | PWA storage is origin-bound. Moving after testers install loses their data. Must happen BEFORE anyone installs. |
| Soon | In Step — answer the five open questions | Content cannot be written without them. See the In Step specification. |
| Soon | Book beta tester recruitment | Mid-September target and no task exists anywhere for finding the testers. |
| Ongoing | Clinical pack | Sent. Awaiting reviewer. Gates the red-flag screen, which has no code. |

## Build — in dependency order

| ID | Task | Why it sits here |
| --- | --- | --- |
| ARC-3-SETUP | Arc setup: four questions, one aim, up to three strands | The arc is what makes a suggestion worth leading with. Everything structural depends on it existing. |
| AIM-VOCAB | Author the aim-to-strand vocabulary | The long pole. Ships provisional and labelled as ours, like the goal–zone map. Must include mind strands. |
| GOALS-MIGRATE | Remove goals from onboarding; walk all twelve read sites | Done WITH the arc, not before — the coach copy that dies needs somewhere to go. |
| LOBBY-1b | Lobby and session space | NOT a layout job. coach-proposal requires a check-in, so the split is what MAKES the suggestion promotable. |
| SUGGEST-1 | Provisional suggestion before check-in, with visible revision | Depends on the lobby existing. |
| CONTENT-STRETCH | ~25–30 stretches: chest, inner thigh, wrists and arms | Independent — can run in parallel. Physio review before shipping. |
| CONTENT-INSTEP | In Step, built on the five pathways | Blocked on Graeme’s five answers. |
| TIER-VISIBLE | Show the tier; gold on the arc panel | Only meaningful once the arc panel exists. |
| EXPORT-1 | The export, free and Plan | Own planning session, AFTER the arc so it follows rather than shapes it. |
| RED-FLAG | Red-flag screen, two escalation levels | Zero code. Blocked on clinical sign-off. REQUIRED BEFORE BETA. |

## Smaller, already logged

- SKIP-MEANS-TOO-HARD — gym-programme.js:929 records every skip as too-hard. Live fault, needs a product ruling.

- STRENGTH-FURNITURE — “3 sets” and “How heavy” appearing on stretches.

- EQUIP-LINK — a “kit changed?” link instead of a mandatory equipment screen.

- CARD-3 clipping — video link behind the sticky bar, ghost text, emoji overlap.

- PRECACHE-IMPORT — permanent false red on goal-review.css; the gate does not follow @import.

- SEVERE-ESCAPE — should “build anyway” exist at pain 8+? Clinical question.

- ARC-ZONE-MAP — replace stretch-goal-zones.js when the physiotherapist replies. One file edit.

Build New Habits · 03 Sep 2026 v1