Alongside

Build Progress & Handoff Document

Last updated: 7 March 2026  |  Phase 2 → Phase 3 transition

# 1. Quick Status

| Phase 2 Status | COMPLETE — 7 March 2026 |
| --- | --- |
| Phase 3 Start | March 24, 2026 |
| Phase 3 End | April 13, 2026 |
| Overall App Completion | ~85% |
| Beta Opens | Early April 2026 |
| Public Launch Target | June 2026 |
| GitHub Repo | github.com/build-new-habits/alongside-app |
| Live Site | build-new-habits.github.io/alongside-app/ |
| Primary User (Phase 2 target) | Graeme Wright |

# 2. Phase 2 — What We Built

Phase 2 ran from 3 March to 7 March 2026 (completed ahead of the 23 March schedule). All 7 functional tasks are complete. The 2 polish tasks have been intentionally deferred to Phase 3 where they fit naturally alongside other UI work.

## 2.1 Phase 2 Task Summary

| Item | Status | Notes |
| --- | --- | --- |
| t2_1 Equipment UI bug fix | COMPLETE | Spread operator bug fixed. Equipment persists correctly to store. |
| t2_2 Goal setting system | COMPLETE | 3-step onboarding view. Writes strategicGoal to store. |
| t2_3 12-week programme templates | COMPLETE | 3 templates: Build Your Base, Couch to Cardio, Back to Strength. |
| t2_4 Strategic rationale | COMPLETE | Today’s workout links to long-term goal in coach message. |
| t2_5 Milestone celebration | COMPLETE | Milestone check in workout-complete.js, timeline in progress view. |
| t2_6 Progress dashboard | COMPLETE | 4-section view: programme overview, week dots, sessions, milestones. |
| t2_7 Post-workout redirect | COMPLETE | Completion flow redirects to progress view. |
| t2_8 Exercise database expansion | COMPLETE | ~500 exercises across 11 category files (target was 150–200). |
| t2_9 Coach logo on all screens | DEFERRED | Moved to Phase 3 — polish pass fits better there. |
| t2_10 Teal headings + skip button | DEFERRED | Moved to Phase 3 — full UI audit pass. |

# 3. New Systems Built This Phase

## 3.1 Strategic Layer (t2_2 through t2_4)

- store.js v1.1 — three new schema objects: strategicGoal, activeProgramme, progressLog

- programmes.js — three 12-week programme templates with phases, milestones, and coaching messages

- programmeEngine.js — phase/week/milestone logic, strategic rationale generation, recordSession()

- goal-setup.js — 3-step onboarding view: goal → sessions per week → programme

- workoutGenerator.js updated — phase bias weighting (additive, not override)

- onboarding/complete.js updated — routes to goal-setup after profile onboarding

## 3.2 Condition System — 3-Tier Safety + Zone Model

- conditions.js expanded to 29 conditions with phase-aware variants (acute / subacute)

- Pain score fingerprinting added to store — conditionPainScores persists across regenerations

- 3-tier filter: avoid (hard block) / caution (show with modification note) / safe

- Zone model added — each condition now has a zone field: lower-limb | spine | upper-limb | systemic

- getZoneStatus() — derives zone severity from today’s pain scores, detects combinedSevere

- getActiveConditionIds() — expands base condition IDs into phase variants at runtime

## 3.3 Severe Zone Override (v1.3 workoutGenerator)

- If any zone is at severe pain, the full workout pool is bypassed entirely

- generateSevereRestOptions() returns a single Gentle Care card (breathing + mindfulness + mindful walk only)

- Pain score fingerprint cache — workouts regenerate immediately when pain scores change, not just at midnight

- today.js renders zone-specific coach messaging for each severe zone

- Combined severe (lower-limb + spine both severe) triggers rest day message

## 3.4 Exercise Database

- ~500 exercises across 11 category files: strength, cardio, mobility, yoga, pilates, rehabilitation, running, swimming/cycling, sport conditioning, mindfulness, recovery

- All exercises have contraindications[] and caution[] arrays using phase-aware condition IDs

- mindful-walk exercise added to recovery.js — coachNote: severe-pain-appropriate, always available except ankle-acute/knee-acute

- Exercise category field added programmatically by libraryLoader — not stored in JSON

## 3.5 Bug Fixes

- Duration bug fixed — perSide was multiplying running total of all previous exercises, not just current

- Duration display fixed — formatExerciseDuration() in today.js correctly converts raw seconds

- SyntaxError in pilates.js — regex-based contraindication fix had corrupted export statement, redeploy fixed

- SyntaxError in today.js — unescaped apostrophe in single-quoted JS string (we're), escaped to we are

- SyntaxError in recovery.js — apostrophes in single-quoted strings, expanded to full words

- Rule established: all human-readable strings must use double quotes as outer delimiter

# 4. Schema Updates — v1.3

## 4.1 store.js Additions

| conditionPainScores | { [conditionId]: 0–10 } Today’s pain per condition. Updated at each check-in. Drives phase-aware condition variant resolution. |
| --- | --- |
| prescribedExercises | Array. Empty in v1.3. UI in Phase 3/4. Schema: id, exerciseId, name, description, frequency, prescribedBy, prescribedAt, active. |
| workoutsPainFingerprint | String. Sorted key:value pairs of conditionPainScores. Compared on every getTodaysWorkouts() call to bust cache when pain changes. |
| strategicGoal | Object. Set during goal-setup onboarding. Fields: goalType, targetDetail, sessionsPerWeek, programmeId. |
| activeProgramme | Object. Tracks current programme, week, phase, start date, session log. |
| progressLog | Array of session records. Written by programmeEngine.recordSession() on workout completion. |

## 4.2 conditions.js Additions

| zone field | Added to all 29 conditions. Values: lower-limb ¦ spine ¦ upper-limb ¦ systemic. Drives zone-based override logic. |
| --- | --- |
| getZoneStatus() | Derives zone severity (severe/moderate/mild/null) from conditionIds + painScores. Returns combinedSevere flag. |
| getActiveConditionIds() | Expands user conditions into phase variants (acute/subacute) based on today’s pain scores. |
| getExerciseSafetyTier() | Returns avoid ¦ caution ¦ safe given an exercise and active condition IDs. |
| PHASE_AWARE_CONDITIONS | Set of condition IDs that support phase variants. Includes hamstring, glutes, knee, hip, ankle-foot, achilles, shin-splints, sciatica, lower-back, upper-back, shoulder, wrist-elbow. |

## 4.3 Schema Items Discussed but Not Yet Built

| availableTime (check-in) | User inputs how much time they have TODAY before workout is generated. In schema spec (Alongside_json_schemas.md) but not yet wired into check-in UI or workout generator. Phase 3 item. |
| --- | --- |
| Weekly routine / schedule intelligence | User regular commitments → free time → programme planning. Full schedule schema exists in Alongside_json_schemas.md. Likely premium feature. Audit required before beta. |
| prescribedExercises (UI) | Schema in store. Level 1 (display only) is Phase 3. Level 2 (workout-aware) is Phase 3/4. Level 3 (programme integration) is Phase 4/5. |
| Workout duration cap | Cardio exercises with very long duration values can generate 1hr+ workouts at high energy. A max-duration cap per focus type (e.g. 60 min cardio) needs adding to getWorkoutParams() before beta. |

# 5. Phase 3 — Beta Preparation

Phase 3 runs 24 March – 13 April 2026. Goal: app ready for Founding Member beta users.

## 5.1 Phase 3 Task List

| Item | Status | Notes |
| --- | --- | --- |
| Landing page — one-page, Founding Member focus | PENDING | Formspree form exists. Page may need refresh. |
| Email capture + welcome sequence | PENDING | ConvertKit or Mailchimp integration. |
| Beta friend-code system | PENDING | Simple code gate before onboarding. |
| Dev/staging environment | PENDING | CRITICAL — must be separate from live before real users. |
| WCAG accessibility audit | PENDING | Full pass required pre-beta. |
| Coach logo on ALL screens | DEFERRED FROM P2 | Replace remaining teal boxes with logo. |
| Teal headings + skip button clarity | DEFERRED FROM P2 | UI consistency pass. |
| availableTime — check-in + generator | NEW | Add today’s time input to check-in. Wire to workout params. |
| Workout duration cap | NEW | Max duration per focus type to prevent 1hr+ sessions. |
| prescribedExercises — Level 1 display | NEW | Surface physio exercises on today view. No generator integration yet. |
| Body hotspot map for conditions | NEW | Clickable SVG — replaces current text-only conditions list. |
| Expanded conditions list UI | ALREADY BUILT | conditions.js has 29 conditions. UI may need update. |
| Condition story capture | NEW | How it happened, what helps, professional involved. |
| Schema audit session | NEW | Run before beta: check weekly routine, prescribedExercises, availableTime. |
| Moderate pain zone coach messaging | PHASE 3 SPEC | Explain WHY exercise pool is reduced — not silent shrinkage. |
| Exercise exit routes (Mild pain) | PHASE 3 SPEC | Inline alternative per exercise: Not feeling this? Try → [X] |

# 6. Active Coach — Deferred Spec Items

These features are designed in the spec documents but not yet built. Listed here so they remain visible for Phase 3 and 4 prioritisation.

| Exercise exit routes (Mild pain) | Phase 3. When a body zone is Mild, show inline alternative alongside each exercise card: “Not feeling this? Try → [alternative]”. Graeme’s framing: have a go and see how you get on. |
| --- | --- |
| Moderate zone messaging | Phase 3. When a zone is Moderate, coach explicitly explains why the exercise pool is smaller. Not silent. |
| coachStyle wiring | Phase 3. coachStyle store key exists but not wired. Milestone voice defaults to steady until settings view is built. |
| Settings view | Phase 3. Needed to expose coachStyle, blacklist, equipment updates, and preferences post-onboarding. |
| Condition story capture | Phase 3. How the condition happened, what has helped, whether a professional is involved. Feeds richer coach context. |
| prescribedExercises Level 2 | Phase 4. Generator awareness: if physio prescribed hip work, do not pile more hip work into generated session same day. |
| Weekly routine intelligence | Phase 3/4. User regular commitments feed programme scheduling. Possibly premium. Schema exists. |
| Coach personality variants | Phase 5. Energetic, Minimal, Nurturing. Steady is the only built variant. |

# 7. Project File Management

## 7.1 Files to ADD to Claude Project Files

- workoutGenerator.js (v1.3 — severe zone override, pain fingerprint cache)

- _js_data_conditions.js (zone field, getZoneStatus, getActiveConditionIds, getExerciseSafetyTier)

- _js_data_exercises_recovery.js (mindful-walk exercise added)

- js_views_today.js (renderSevereZoneMessage, formatExerciseDuration, pain score fingerprint)

- store.js (v1.3 — conditionPainScores, prescribedExercises, workoutsPainFingerprint in schema)

## 7.2 Files to REMOVE from Claude Project Files

- alongside-handoff-march2026.docx — superseded by this document

- Alongside_progress_log_04_Mar.md — now incorporated here

Note: keep Alongside_json_schemas.md — it contains the canonical schema spec and has not changed.

## 7.3 GitHub /docs Updates Needed

- docs/handoff.md — update with Phase 2 complete status and Phase 3 task list

- docs/schema.md — add conditionPainScores, workoutsPainFingerprint, zone field to conditions

- docs/changelog.md — add v1.3 entry: severe zone override, pain fingerprint cache, 500 exercise database

# 8. Known Issues & Technical Debt

| Workout duration uncapped | HIGH — Fix in Phase 3. Cardio sessions can exceed 90 minutes at high energy. Add max duration per focus type in getWorkoutParams(). |
| --- | --- |
| availableTime not wired | MEDIUM — Phase 3. In-spec but not in check-in UI or generator. Users cannot yet tell the app how much time they have today. |
| coachStyle not wired | MEDIUM — Phase 3. Store key exists. Milestone voice defaults to steady. |
| Settings view missing | MEDIUM — Phase 3. No way to update equipment, blacklist, or preferences after onboarding. |
| File placement (repo root) | LOW — Some files may be at repo root rather than correct paths. Verify: programmeEngine.js should be js/data/, goal-setup.js should be js/views/onboarding/. |
| No strings with apostrophes in single quotes | LOW — Rule established. All human-readable strings must use double quotes as outer delimiter. Review new files before deploy. |
| currentStreak / longestStreak in stats | LOW — Legacy fields that conflict with no-streaks philosophy. Remove before beta. |

# 9. Session End Briefing

## What We Built or Discussed Today

- Severe zone override: workoutGenerator now checks getZoneStatus() before building the workout pool. Any severe zone bypasses normal options and returns a single Gentle Care card (breathing + mindfulness + mindful walk).

- Pain fingerprint cache: needsRegeneration() now busts the workout cache when conditionPainScores change, not just at midnight. Fixes the issue where a check-in with high pain still served the morning’s cached workouts.

- Apostrophe audit: scanned all 11 exercise files and today.js for unescaped apostrophes in single-quoted JS strings. 4 real issues fixed in recovery.js (contractions expanded to full words). Rule established for future sessions.

- Phase 2 declared complete: all 7 functional tasks done. 2 polish tasks (coach logo, teal headings) deferred to Phase 3 where they fit naturally.

- This handoff document, schema update, and Claude memory update produced.

## New Decisions Made

- Severe pain overrides mood and intensity — no exceptions. Generator bypasses the full pool entirely.

- All human-readable JS strings must use double quotes as outer delimiter to avoid apostrophe syntax errors.

- t2_9 and t2_10 (polish) formally deferred to Phase 3 — not regressions, intentional deferral.

- Pain fingerprint approach: sorted key:value string of conditionPainScores, stored alongside workoutsGeneratedAt.

## New Issues or Blockers Discovered

- Workout duration uncapped — high-energy cardio sessions can exceed 90 minutes. Must fix before beta. Not a blocker for Phase 3 start but high priority within Phase 3.

- Recovery.js apostrophe bug confirmed root cause of recovery.js:689:36 syntax error reported in console.

## Single Next Priority for Phase 3

Schema audit session

Before building anything new: run a structured audit of Alongside_json_schemas.md covering (1) availableTime in check-in — add to check-in UI and wire to workout generator, (2) prescribedExercises Level 1 display, (3) weekly routine / schedule fields — decide if Phase 3 or premium. Then move to workout duration cap fix.

Alongside • Build New Habits • build-new-habits.github.io/alongside-app/