BUILD NEW HABITS

Data Protection Compliance Register

28 Aug 2026 v1

What this is Every data protection obligation that applies to Build New Habits, whether it is done, who can do it, what it is actually blocked on, and the order to do it in. Written so that the honest answer to "where are you up to?" is one page rather than a conversation.

# Two things found in the live build today

## 1. The privacy policy would have shipped a false statement

The draft says we ask for date of birth at account creation. The age gate exists in thread.js but AGE_GATE_ENABLED is set to false, deliberately, pending the resolution of A1.11 and Natalie's written advice. So the app does not ask, and a policy saying it does would be untrue on the day it published.

This is the third instance of the same fault. "Build New Habits Ltd" and "ICO registered" were both found live in privacy.js on 11 August and removed. The pattern is a legal or marketing document describing an intention as though it were a fact. The privacy policy is now v5, with the age wording corrected to describe the check as a control that will be in place before beta rather than one that is running.

The wider rule this suggests, and it is worth writing down: no compliance document ships a claim about the product that is not traceable to a code path or a gate. That is the same discipline already applied to conversion copy by verify-plain1.mjs, applied to legal copy.

## 2. Three documents give three different minimum ages

| Document | Age | Status |
| --- | --- | --- |
| Privacy policy v5 | 18+ | Correct — matches the A1.11 decision of 15 Aug |
| Terms of Service draft v2/v3 | 13+ | Wrong — must be aligned |
| Business documents | 16+ | Wrong — must be aligned |
| The app | No check running | Age gate built and inert |

This is already logged in the master schedule as an open item. It is raised here because sending Foot Anstey a set of documents that contradict each other on the one point they have already told us is the highest-risk area would undo most of the credibility the drafting is meant to build. Align before sending.

# The register

Owner column: G means Graeme, FA means Foot Anstey, C means it can be drafted in a working session.

## A. Done

| Ref | Obligation | Owner | Status |
| --- | --- | --- | --- |
| A1 | Adult privacy policy drafted against the ICO Article 13 checklist | C | v5, 28 Aug. Annotated against sources. |
| A2 | DPIA | C | v1 drafted 28 Aug. Steps 1–6 complete, Step 7 needs Graeme. |
| A3 | Crisis and safeguarding policy | G | v7, 23 Jul. Written, unreviewed. |
| A4 | Terms of Service | G | Draft v3. Two open questions for Natalie. Age needs aligning. |
| A5 | Sentry configured to scrub health terms; EU region | G | Live, untested adversarially |
| A6 | Plausible — no cookies, no personal data | G | Live |
| A7 | Journal privacy rule enforced in code and held by a gate | G | Live |

## B. Blocked, or believed to be blocked

| Ref | Obligation | Owner | Blocker, and whether it is real |
| --- | --- | --- | --- |
| B1 | HMRC sole trader registration | G | Waiting on the confirmation letter. Genuinely blocked, genuinely close. |
| B2 | Business bank account | G | Blocked on B1. Real. |
| B3 | ICO registration and data protection fee | G | Believed blocked on B1. Worth testing — see note below. |
| B4 | Trading name wording in all documents | G | Blocked on B1 only for the exact legal formulation. Everything else can be written now. |

On B3, and this is a suggestion rather than a statement of law: the duty to pay the data protection fee attaches to being a controller who processes personal data, not to being registered with HMRC. The ICO's registration service explicitly covers sole traders, and registration asks for a name, an address and a card (ICO data protection fee; register). It may be possible to register now in Graeme Wright's own name with Build New Habits as the trading name, and update it later. Worth one call to 0303 123 1113 to ask, because if the answer is yes it unblocks three pieces of wording and removes the largest visible gap.

## C. Can be done now, needs no lawyer, costs nothing

This is the bulk of it, and it is the part that would be expensive to buy and cheap to do.

| Ref | Obligation | Owner | Note |
| --- | --- | --- | --- |
| C1 | Record of Processing Activities (Article 30) | C | Required. The under-250-staff exemption does not apply where processing includes special category data or is not occasional. We are both. |
| C2 | Written breach procedure and breach log | C + G | Article 33. The 72-hour clock is unforgiving and there is currently no procedure to follow at hour one. |
| C3 | Written complaints procedure and complaint log | C + G | DUAA s.164A, in force since 19 June 2026. No exemptions, no size threshold. |
| C4 | Children's access assessment, documented and dated | C + G | The thing that would actually support an 18+ position. See section D. |
| C5 | Legitimate interests assessments for the three LI bases | C | Error monitoring, aggregate analytics, age check. |
| C6 | Retention schedule, and the code that implements it | C + G | The policy now states 24-month dormancy deletion. Nothing implements it. |
| C7 | Consent records — what was consented to, when, and what wording was shown | G | Article 7(1). You have to be able to demonstrate consent, not just collect it. |
| C8 | Subject access request procedure | C | One month is short for a one-person business with no process. |
| C9 | Article 32 security measures, written down | C + G | Needed for the ROPA and for the DPIA to be defensible. |
| C10 | Sentry scrubbing gate, reversal-tested | G | Currently a claim in a policy with no test behind it. |
| C11 | Cookie and local storage position for the website | C | Separate from the app. |
| C12 | Publish privacy and terms pages on the website | G | BETA-1. They do not exist yet. |
| C13 | Decide who acts if Graeme cannot | G | Not a legal requirement. It is the answer to R12 in the DPIA and there is currently no answer. |

## D. Needs Foot Anstey

| Ref | Item | Priority | Why it needs them |
| --- | --- | --- | --- |
| D1 | Age assurance position for Move — is 18+ with self-declaration defensible? | Highest | The ICO's published position is that self-declaration is unlikely to be effective, and that the Code applies to services likely to be accessed by children regardless of intent. This is a judgement call on risk appetite that should not be made by a non-lawyer. |
| D2 | Review of the adult privacy policy | High | Bethany has offered an initial look and a revised fee estimate. That offer is the cheapest route available. |
| D3 | Trial and cooling-off interaction under the Consumer Contracts Regulations | High | Open since July. Blocks the trial mechanics. |
| D4 | Website terms and conditions | Medium | Fee to be confirmed after a scoping call. |
| D5 | Safeguarding and regulatory advice | Medium | Fee to be confirmed. Interacts with D1. |
| D6 | Article 6 basis for health data — consent or contract? | Medium | Changes what withdrawal means. Better settled before beta than after. |
| D7 | Article 22 position on automated personalisation | Medium | Our analysis is that it is not engaged. Worth one line of confirmation. |
| D8 | PECR soft opt-in and the permanent free tier | Low | We default to explicit opt-in either way, so nothing is blocked on it. |
| D9 | Trade mark application | Defer | £1,455 plus £310 per additional class. Not a launch blocker. |

## E. Alongside: Learn — a separate workstream, not an extension of this one

Learn is intended to be used by children. That is a different regulatory product, not a harder version of this one, and the difference should be structural from the start.

- The Children's Code applies by design, not by assessment. Every one of its fifteen standards is a build constraint, including high privacy by default, data minimisation, no nudge techniques, and no profiling by default.

- Age assurance is required, not optional, and self-declaration will not do.

- Its own DPIA, done before any build decision is locked, with consultation involving children and parents. The ICO is explicit that consultation matters more for children's services and that a decision not to consult must be recorded and justified.

- Online Safety Act duties need scoping. That is Ofcom, not the ICO, and it is a separate question from data protection.

- A children's privacy notice written to be understood by the age group it addresses. This is the £2,000 line in Natalie's estimate and it is the one that is hardest to self-draft.

The practical point: do not let Learn's requirements arrive as a surprise in month ten, and do not let its needs slow Move's January launch. Scope it as its own project with its own DPIA now, at zero cost, so the shape of the work is known. Then decide what to buy and when.

The reverse risk is worth naming too. If Move's 18+ position turns out to be thin, and Learn is then marketed by the same business to children, a regulator looking at the two together sees one organisation that took children's data seriously in one product and not the other. Getting D1 right protects both.

# Recommended sequence

| When | What | Why this order |
| --- | --- | --- |
| This week | C1 ROPA, C2 breach, C3 complaints, C5 LIAs | Free, entirely within our control, and C1, C2 and C3 are live legal duties right now. The ROPA also makes everything else faster, because it forces the facts into one place. |
| This week | Align the 13+/16+/18+ contradiction | Cannot send documents to a solicitor that disagree with each other. |
| This week | Call the ICO about B3 | One call. Might unblock registration weeks early. |
| Next | C4 access assessment, then send D1 and D2 to Foot Anstey together | The access assessment is the evidence that makes D1 a short question rather than an open-ended one, which is what makes it cheaper. |
| Next | C6 retention code, C10 Sentry gate, C12 website pages | Build work. All three close a gap between what a document says and what the software does. |
| On HMRC letter | B2 bank, B3 ICO, B4 wording sweep | Unblocks in a chain. |
| Before beta opens | Step 7 of the DPIA signed; processor DPAs executed; reviewers filled or the decision to proceed without them recorded | These are the DPIA's own preconditions. |
| Beta week two | User consultation, written back into DPIA Step 3 | The only opportunity to do Article 35(9) properly, and it closes in three weeks. |

# Where I would push back

### Volume is not the goal

"Get every policy we can possibly get together" has a failure mode. A regulator or a solicitor reads the document, then looks at the product, and judges the gap between them. Ten documents with three gaps each is a worse position than four documents with none, because the gaps are what get found and each one costs credibility on all the others. Today's privacy policy is a live example — it was one sentence away from asserting an age check that is switched off in the code.

The better rule is the one already used on the build side: every claim traceable to a code path or a gate, and nothing ships that cannot be evidenced.

### Drafting more does not always cost less

Bethany said this directly and it is worth taking seriously: updating existing drafting can be more time-consuming, and therefore more expensive, than working from their own precedent. So the split matters more than the volume.

Draft ourselves where the content is factual and product-specific and no precedent helps: the ROPA, the DPIA, the retention schedule, the access assessment, the breach and complaints procedures, the LIAs. A solicitor cannot write these without interviewing us, so we would be paying them to extract what we already know.

Do not draft where the content is legal boilerplate they have on file: the children's privacy notice, website terms. Handing them our attempt at those risks paying for the correction of our mistakes on top of the drafting.

### The 18+ reasoning needs to be firmer than it is

The 15 August note says launching 18+ "removes UK Children's Code obligations." That is the conclusion, not the reasoning, and the reasoning is the part that would have to hold up. The Code applies to services likely to be accessed by children whether or not they are aimed at them, and the ICO's position is that self-declaration is unlikely to be effective age assurance (ICO, age assurance for the Children's code). What removes the obligation is a documented, evidenced, periodically reviewed assessment that children are not likely to access the service.

The characterisation of the risk as "someone finds it and pretends to be of a certain age" is close to right but points the wrong way. That is precisely the scenario the Code is written for. It is not an edge case that sits outside the rules; it is the case the rules exist to cover. The good news is that the access assessment is free to produce and we have unusually strong material for it: no child-appealing content, referral acquisition through adult clinical routes, adult-oriented copy throughout, and pricing. That is a real argument. It just has to be written down and dated rather than assumed.

### One thing that is not on anyone's list

Twelve of the fifteen risks in the DPIA are mitigated by things Graeme does personally, and R12 says plainly that there is no cover if he cannot. That is not a compliance problem, it is a business continuity one, and it will be the first thing a cautious reviewer asks about a one-person business holding health data. It costs nothing to answer and currently has no answer.

Build New Habits · Alongside: Move · Data Protection Compliance Register · 28 Aug 2026 v1