Alongside

Schema Audit — Phase 3 Decision Log

Session date: 8 March 2026  |  Phase 2 complete  |  Phase 3 starts 24 March 2026

# Purpose

This document records the schema audit decisions made before any Phase 3 code is written. It covers three schema questions that were flagged at the end of Phase 2 as requiring explicit decisions before build work begins. Each decision is final for Phase 3 scope. Deferred items are noted with their target phase.

# Audit Summary

| Item | Phase 3 scope | Decision status |
| --- | --- | --- |
| availableTime in check-in | Add UI + wire to getWorkoutParams() | CONFIRMED |
| prescribedExercises Level 1 | Manual entry + display on Today view, completable | CONFIRMED |
| Weekly schedule intelligence | Premium — Phase 4. Placeholder in Phase 3 UI. | CONFIRMED |
| Workout duration cap | Fix in getWorkoutParams() — Session 2 code task | PENDING CODE |

# Decision 1: availableTime in Check-In

| How should availableTime be captured in the check-in UI and wired to the workout generator? |  |
| --- | --- |
| DECISION | Friendly-labelled segmented picker at the end of check-in. Drives exerciseCount in getWorkoutParams() directly (Option B). Optional — defaults to null if skipped. |
| RATIONALE | Option B (param-driven) is cleaner than trimming after generation. The time picker gives neurodivergent and low-energy users meaningful control on low-capacity days without requiring free-text input. Optional status avoids adding friction for users who don’t know or don’t care. |
| NOTES | Pairs with the workout duration cap fix in Session 2. Both live in getWorkoutParams(). |

## UI Specification

Location: final step of the existing check-in flow, before workout generation is triggered.

Label: "How much time do you have today?"

Format: segmented chip picker, two rows of three options.

| Micro 10 min | Quick 20 min | Short 30 min | Standard 40 min | Long 50 min | Open 60+ min |
| --- | --- | --- | --- | --- | --- |

## Generator Wiring

availableTime is passed as a third parameter to getWorkoutParams(availableTime). A lookup table maps it to exerciseCount:

10 min  →  exerciseCount: 2  (warmup + 1 main)

20 min  →  exerciseCount: 3

30 min  →  exerciseCount: 4

40 min  →  exerciseCount: 5

50 min  →  exerciseCount: 6

60+ min →  exerciseCount: 7  (current default at high intensity)

null    →  exerciseCount: derived from intensity only (current behaviour)

When availableTime is set, it overrides the intensity-derived exerciseCount. Intensity still drives maxEnergy, warmup/cooldown flags, and focusOnRecovery. The two concerns are kept separate.

# Decision 2: prescribedExercises — Level 1 Display

| What does prescribedExercises Level 1 look like, and what credit value should be applied? |  |
| --- | --- |
| DECISION | Manual entry form. Displayed as a separate section on the Today view below generated workout cards. Each exercise is completable (tick). Generic credit score of 100 per prescribed exercise. |
| RATIONALE | Level 1 is intentionally low-tech: users type what their physio told them. No exercise database lookup, no condition conflict checks, no generator integration. 100 credits is a meaningful reward that acknowledges the effort of prescribed rehabilitation work without inflating the credit economy. Per-exercise credit scoring deferred to Level 2. |
| NOTES | Level 2 (generator-aware, body-area conflict avoidance) is Phase 4. Level 3 (full programme integration) is Phase 5. |

## Store Shape

Each prescribed exercise entry in the prescribedExercises array:

{ id, name, sets, reps, holdTime, notes, source: "prescribed", credits: 100, addedAt, completedToday: false, completedAt: null }

## Today View Layout

A distinct section below the generated workout options, visible only if prescribedExercises.length > 0.

Section title: "Your prescribed exercises"

Coach note beneath title: "Your physio has given you these — do them before or after your workout, whichever feels right."

Each entry shows: exercise name, sets/reps as prescribed, a completable tick interaction.

Ticking an exercise writes completedToday: true and completedAt timestamp. Credits are awarded on tick.

## Entry Flow

Entry point: a small add-exercise control in the prescribed section, or accessible via Settings.

Form fields: Name (required), Sets (optional), Reps / Hold time (optional), Notes (optional).

No exercise database lookup at Level 1 — free text name entry only.

# Decision 3: Weekly Schedule Intelligence

| Should weekly routine / schedule fields be built in Phase 3 or deferred to premium? |  |
| --- | --- |
| DECISION | Confirmed premium, Phase 4 earliest. Phase 3 delivers availableTime in check-in as the lightweight day-of substitute. A greyed-out "Plan your week" placeholder with "Coming soon for members" label appears in Phase 3 to signal what is coming. |
| RATIONALE | Schedule intelligence requires per-day commitment input, free-window identification, and programme engine integration — a small system in its own right, not a single feature. This would destabilise a Phase 3 that should focus on beta readiness. Users who want schedule planning are the natural premium cohort. The premium framing is honest and commercially sound. |
| NOTES | The full Schedule schema already exists in Alongside_json_schemas.md. The weeklySchedule store key will remain as an empty placeholder, populated when premium is built. |

## Phase 3 UI Placeholder

Location: Settings view (to be built in Phase 3).

Appearance: greyed-out card or section labelled "Plan your week" with a lock icon and the text "Coming soon for members — tell Alongside your schedule so it can plan your training around your life."

Interaction: tapping the placeholder shows a brief description of what the feature will do. No form, no data entry at this stage.

Purpose: communicates premium value proposition early. Reduces churn from users who want this feature by setting expectations rather than offering nothing.

# Schema Changes Required for Phase 3

| Field | Location | Change |
| --- | --- | --- |
| availableTime | lastCheckin | Already in schema. Add to check-in UI and write on submission. Currently always null. |
| prescribedExercises[] | store root | Already a placeholder array. Add completedToday, completedAt, credits: 100 to the per-item shape. |
| weeklySchedule | store root | Placeholder only. Remains empty object. No UI, no logic in Phase 3. |
| currentStreak, longestStreak | stats | REMOVE before beta. Replace with daysActiveLast30 and weeklyConsistencyScore. |

# Next Steps

Session 1 (schema audit) is complete. The following sessions are confirmed:

| Session | Focus | Output |
| --- | --- | --- |
| Session 1 | Schema audit (this doc) | Complete — decisions confirmed |
| Session 2 | Workout duration cap | Fix getWorkoutParams() — max duration per focus type; wire availableTime |
| Session 3 | availableTime UI | Add check-in step; write to store; connect to generator |

Alongside • Build New Habits • build-new-habits.github.io/alongside-app/